Functionalities to be completed by 18th May 2019: Test and make it live in production environment

**Test and make following functionality live**

1. As a vendor, I was not able to download Commercial Terms and Other file. I had cloned this RA from yesterday's RA. I think in cloning, it is not picking the attachment. I get the following error:  yesterday's RA. I think in cloning, it is not picking the attachment. Error was **404 - File or directory not found.**
2. **All Reports:** Heading should be top aligned. It is better that prices and other numbers are right aligned as a standard practice, Thousand comma separator can improve the readability.
3. Manage BID – Revamp entire functionality as discussed

**New Changes to be taken up**

1. Dutch Bid : Reverse auction : Labels and calculation changes
2. Provision to alteration of reduction factor during bid
3. RFI/Vendor Qualification changes

Pending functionality

1. Vendor login functionality
2. Vendor PO portal
3. Project wise dashboard (Multiple PO in a project)
4. Sometime item sequencing gets changed while bidding
5. Chat Options with the bidders during bidding and Chat getting printed in the final report
6. Option to display on-going L1 prices to all bidders
7. Option to see RFI before due date
8. RFQ/RFI notification email subject to vendors – to check
9. Tax rate and auto calculations on RFQ item
10. Replicate Reverse Auction corrections in forward auction as well
11. Optional – Different Currency for different bidders
12. Bid running details
    1. Hyperlink on vendor to see price reduction trend – in every sheet
13. UOM (Issue in reports)
14. Thousand separator in bid participation, bid reports
15. Quote price – Model popup
16. Bid editing before bid start & related mail notification
17. Re-opening closed bid and related mail notification
18. Mail reminder alert
    1. To participant 8:00 AM in the morning
    2. To administrator and person who configured bid
19. Awarded bid details
    1. Email alert – email is blank
20. Report for monthly quarterly savings

Completed Functionality

1. Vendor Registration
   1. Company email id cannot be participant email id-done
   2. Auto complete on company name to avoid duplicate
   3. Product category inclusion (Companywide)
2. Bid Configuration
   1. Minimum decrement - Price & %age validation + Storing in database - Done
   2. Target price must be renamed to (Target price per unit) - Done
   3. Invite Participant Tab
      1. Select Product Category (1st Search)
      2. Search Vendor (2nd Search)
   4. Quantity is not accepting more than 5 digits- done
   5. Rate/Unit is not accepting in cr – done
   6. Ceiling price : Bid start price-done
   7. File delete not working while bid configuration
3. Bid participation email
   1. Link for other attachments (if any)
4. Bid Summary Page
   1. Port needs to be renamed by Item/Product/Services-done
5. Bid Participation Screen
   1. Time to start bid for bidders-Done
   2. Terms and conditions & Other attachments should be visible while participating for bids-Done
   3. Minimum decrement on (%age or Unit price)-Done
6. Vendor profile
   1. Needs to be corrected
7. Page header – Event time alteration – Needs to be corrected-done
8. Manage Bid
   1. Remove quotes functionality in case of Reverse Auction-done
9. Bid running details
   1. Port – needs to renamed as Item/Product/Services-done
10. Create dev environment for new development
11. New vendor addition (after bid is already configured) email notification has different subject
12. GST number in place of Sales Tax etc in Vendor database
13. Favicon in browser screens
14. Can bidders see items after logging in before start of the bid
    1. Remarks field of RA should be visible to Vendors
    2. Time remaining to start bid
    3. Auto refresh page if bid started
15. Cloning of Bid
16. Tagging of customers – Category should be changed to: Tag Item/Services
17. Offline message at all pages
18. Reverse Auction Factor inclusion